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    Request for Quotation (RFP)

Empanelment / Selection of Civil Contractor for Smart School Renovation and Infrastructure Development Works under HDFC-HRDP Project, East Champaran, Bihar

RFQ No.: PII/HRDP/BIHAR/SMART SCHOOL/2026-27/05
Issue Date:  15th Sep 2026
Submission Deadline:  22nd September 2026.
How to apply : send proposal to Plan India in the Big /one envelope:

Bid Submission Address * only sealed bids with subject line of the RFP
a) Technical Proposal  (in BOQ attached) 
b) Financial Proposal

· Plan India reserves the rights to alter the terms & conditions and alteration on Scope of Work.

· Plan India reserves the right to accept/ reject the quotation without assigning the reason whatsoever.   

Issued By: Plan International (India Chapter)
Procurement Department
Plan International (India Chapter)
1, Zamrudpur Community Centre, Kailash Colony
New Delhi – 110048

Quotation need to be  submitted in the BoQ format only.

Project

HDFC Bank Holistic Rural Development Programme (HRDP) - My Village My Pride 

Title

Renovation, Repair, WASH Improvement, Electrical Works, Drinking Water Facilities, Smart Classroom Enabling Infrastructure, and Educational Wall Painting Works in Five (05) Schools of East Champaran District, Bihar 

Project Locations

· UMS Masaha, Chiraiya Block

· UMS Ruphara, Chiraiya Block

· UMS Mahmada, Patahi Block

· UMS Bhakurahiya, Patahi Block

· PS Chakitwal, Patahi Block

District: East Champaran, Bihar.
Contract Type

Item Rate Contract will be issued in favour of selected vendor based on School-wise BOQ 

Completion Period

All works to be completed by  20th  October 2026 from the date of award.
Submission Requirement

Interested agencies/contractors shall submit sealed bids only
1. Technical Proposal

2. Filled and Signed Detailed BOQ

3. Consolidated Financial Bid

4. Mandatory Statutory Documents (GST,MSME,PAN CARD, Cancelled Cheque) 
5. Experience Credentials for Similar Civil Construction/Renovation Works

Annexures

· Annexure I: Terms of Reference (TOR)

· Annexure II: Detailed School-wise BOQ

· Annexure III: Financial Bid Format

· Annexure IV: Vendor Declaration & Non-Blacklisting Certificate

· Annexure V: Safeguarding Compliance Declaration

1. Objective of Assignment

To undertake renovation and infrastructure improvement works in five selected schools under the HDFC- HRDP Project- My Village My Pride, including classrooms, library, kitchen, sanitation facilities, handwashing stations, drinking water facilities, electrical fittings, painting, and Smart Classroom enabling infrastructure as detailed in the BOQ. 

2. Mandatory Site Visit

Bidders are encouraged to visit the project sites before submitting their quotations. Submission of a quotation will be considered as acceptance of site conditions, and no additional claims related to site conditions will be accepted after award of the contract.

3. Technical Specifications

The contractor shall use only approved brands or equivalent quality approved by Plan International India.

· Cement: Ambuja / UltraTech / ACC / Dalmia

· Steel: Tata Steel

· Electrical Items: Havells / Polycab / Bajaj / Philips

· Switches/Boards: Anchor

· Pipes: Prince / Ashirwad

· Water Purifier: Kent / Livpure

· Water Pump: CRI / Usha

All materials shall be new, unused and conform to prescribed standards. 

4. Detailed Scope Components

The scope shall include, but not be limited to:

Civil Works

· Plastering and repair works

· PCC works

· RCC works

· Flooring repairs

· Library renovation

· Kitchen renovation

· Boundary wall and gate works (where applicable)

· Partition works

Finishing Works

· Tiling works

· Putty works

· Interior painting

· Exterior painting

· Cement colour coating

Water, Sanitation and Hygiene (WASH)

· Toilet repairs and renovation

· Urinal repairs

· Handwashing station construction/repair

· Water tank installation

· Water supply connections

· Soak pit construction

· Plumbing works

· Water purifier installation

Electrical Works

· Internal wiring

· Tube lights

· Switch boards

· Cable covering and fittings

· Associated electrical accessories

School Beautification

· Pictorial wall painting

· Educational and thematic murals

· Child-friendly artwork

Smart Classroom Infrastructure Readiness

· Flooring, finishing, electrical readiness and supporting infrastructure required for smart classroom setup
5. Eligibility Requirements

The bidder shall submit:

· Registration Certificate/MSME 
· GST Registration

· PAN Card

· Company/Firm Profile

· Contact Details

· Minimum Two similar work completion certificates/work orders

· Bank Details/cancelled cheque 
· Self-declaration regarding non-blacklisting-on letter head
· Acceptance of Safeguarding Policy-on letter head
The agency should have demonstrated experience in civil construction, renovation and infrastructure development works.
6. BOQ Submission Requirement

Bidders shall submit:

1. Technical Proposal.

2. Filled-in School-wise BOQ.

3. Consolidated Financial Proposal.

Lump-sum quotations without BOQ breakup may be rejected. Financial evaluation shall be based on the submitted BOQ. 
7. Completion Schedule

	Milestone
	Timeline

	Submission of Quotations
	22nd September 2026

	Completion of Work at the site.
	By  20th October 2026


8. Defect Liability Period

The contractor shall rectify any defects arising due to poor workmanship or defective materials within six (6) months from completion at no additional cost to Plan International India.

9. Payment Terms

Recommended for inclusion:

· 30% advance.

· Up to 40% payment against certified progress/completion of agreed work.

· Balance 30% upon successful completion, inspection and acceptance.

· Applicable TDS and statutory deductions shall be made.

10. Safeguarding Requirements

The selected contractor shall comply with:

· Plan International India's Safeguarding Policy for Children and Programme Participants.

· Child Protection requirements.

· Safe working practices around children and school premises.

The contractor is required to sign safeguarding declarations prior to commencement of work.
11. Branding Requirements

All branding, wall paintings and visual communication materials shall be developed in consultation with Plan International India. Copyright of designs, photographs, reports and outputs generated under the contract shall remain with Plan International India. 
12. Confidentiality

The contractor shall not disclose, distribute or disseminate any project-related information, documents, designs, drawings or reports without prior written approval from Plan International India. 

13. Evaluation Method

	Stage
	Method

	Eligibility Compliance
	Pass / Fail

	Technical Responsiveness
	Pass / Fail

	Financial Evaluation
	Lowest Evaluated Responsive Bid (L1)


14. School-wise Financial Bid Format (Annexure III)

	Sl. No.
	School Name
	Basic Amount (INR)
	GST %
	Gross Amount 

	1
	UMS Mahmada
	
	
	

	2
	UMS Ruphara
	
	
	

	3
	UMS Masaha
	
	
	

	4
	UMS Bhakurahiya
	
	
	

	5
	PS Chakitwal
	
	
	

	
	Total Value
	
	
	


· Plan India reserves the rights to alter the terms & conditions and alteration on Scope of Work.

· Plan India reserves the right to accept/ reject the quotation without assigning the reason whatsoever.   

Issued By
Plan International (India Chapter)
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